AURORA’S NEIGHBORHOOD FENCE REPLACEMENT PROGRAM

COMMUNITY PARTNERSHIP AWARD SUBMISSION

The Challenge

The City of Aurora takes extreme pride in the attractive nature of its community.  Our

neighborhoods are an integral part of the city and it is our goal to invest the

necessary resources to keep them maintained and attractive.  When our residents and

visitors drive through Aurora, their first impressions of our city and its neighborhoods are

formed by the looks of the arterial streets and the fences that run along them.  First

impressions are lasting.  Consequently, it is our goal to work with our neighborhoods to

build structurally sound and attractive perimeter fencing that creates a favorable image.

Over the past four decades, our neighborhoods – similar to other Colorado cities - were

built with wooden perimeter fences extending along the major arterial streets.  These

fences were structurally sound and attractive when first built. However, as they age, their

structural integrity and good looks became compromised.  When the need for fence

replacement comes due, the homeowners along these arterials are each responsible for replacement of that portion of the fence adjacent to their yards.  Each portion of fence is oftentimes replaced at varying times with varying materials.  Consequently many of Aurora’s arterials are lined with mismatched fences of varying condition, color, and material.

In order to create attractive residential corridors, perimeter fencing must be structurally

sound, attractive, and consistent in design.  However, neither the city nor the

neighborhoods have the ability or resources to plan, implement and pay for a

complex improvement project such as the construction of a masonry fence around their

perimeters. Therefore, it was Aurora’s challenge to create a viable way in which we could

work with our citizens to make this feasible.

Program Implementation:

After several years of discussion and planning, the City of Aurora introduced its

Neighborhood Fence Replacement Program to its neighborhoods in September of

2000.  The Program was introduced as a viable means to plan, build, and pay for

attractive, masonry perimeter fencing through a Special Improvement District.  A Special

Improvement District is a financing mechanism whereby each resident of the “district” is

assessed an annual fee to pay for the cost and maintenance of the fence replacement

project in their neighborhood.  The fence, however, is the property of the City of Aurora.

Existing State and Municipal laws provide Aurora with the authority to create a Special

Improvement District (SID) for the purpose of building public improvements.  A SID

must be created by ordinance in response to a citizen petition.  In addition the City has

the authority to assess property owners within the SID for the capital costs.  The on-going

maintenance fees can also be charged to the property owner through the County

assessments.  It is a viable, budget-neutral means of improving the appearance of the city

and its neighborhoods.

In November 2001, 65 percent of Aurora voters approved the issuance of $20 million in

bonds,

which will be repaid through special assessments of the residents benefiting from the

fence replacement project.

The process of the Fence Replacement Program, which can take up to two years, is as

follows:

- The interested neighborhood representatives form a Project Committee to oversee

the project and work with the city.

- The Project Committee meets with city staff from Public Works, Finance and

Neighborhood Services to begin planning logistics for the fence project.  Details

such as fence color, design, placement, estimated costs, and perimeter landscaping

are discussed. They also discuss the wording of the initial Interest Petition.

Circulation of the initial Interest Petition is a prerequisite for the Fence

Replacement Project to proceed.

- The Project Committee begins circulation of the initial Interest Petition which

contains information regarding project costs/assessments and design.

One-third of the property owners representing one-third of the properties must

indicate initial interest in having the project continue before the process can

proceed.

- City of Aurora Engineering works closely with the neighborhood to conduct

a preliminary engineering study, finalize landscaping and design plans and hire

an independent real estate appraiser to conduct a cost-benefit analysis to

determine level of project benefit derived by residents in the neighborhood so that

a formula for calculating assessments can be developed.  Costs associated with all

preliminary work ranges from approximately $35,000 to $50,000 depending upon

the size of the project.  These costs are paid by the City of Aurora and are

recouped only if the Special Improvement District is created.

- Final estimated project costs and assessments are determined.  These reflect the

best estimates that will be available prior to the neighborhood having to make a

a final decision.  Actual costs will likely be slightly different due to a

variety of factors, including the amount of the contractor’s bid and any

unexpected situations that may arise during construction.

- The final Neighborhood Approval Petition for the City to establish a Special

Improvement District is circulated throughout the neighborhood requiring two-

thirds of the property owners responsible for two-thirds of the assessments which

City Council must accept and approve.  If the required signatures are obtained, the

Project Committee submits the Petition to the City Clerk/City Attorney for

signature certification.

- A Resolution scheduling a public hearing for the Creation of the Special

Improvement District by City Council is made and Notices of the Public Hearing

are mailed to all property owners no later than 20 days prior to the hearing.

- The City selects a contractor and the fence construction begins.  Final costs are

determined and City Council then approves the final assessment to property

Owners.  (NOTE: final costs of a fence replacement project results in

approximately $300 - $350 per lineal foot of fence.  Our last project at Dam West

neighborhood was 4,400 lineal feet)

Results:

Through a partnership with neighbors, the aesthetic value of the city’s neighborhoods has

been greatly enhanced. Many residents have raved about the facelift to their

neighborhoods, and that pride has become contagious. Ultimately, that improves home

values and creates a sense of ownership in the community.

To date, approximately fifty neighborhoods have approached the City to begin a fence

replacement project.  Out of those fifty, twelve have submitted an initial Interest Petition,

two fences have been built, and another has just been approved by City Council.

Lessons Learned:

A fence replacement project is a lengthy, complicated process that requires consensus

and cooperation among neighbors regarding many things – fence design, placement,

landscaping and costs.  Reaching consensus has been the greatest challenge of this

program.  The City has learned that in order to effectively facilitate consensus, it must

work closely with the neighborhoods and serve as a reliable and accessible resource for:

disseminating accurate information; guiding the neighborhood through the process of

formulating the SID; and mediating conflict when appropriate.  We have also learned that

it is essential to involve as many neighborhood residents (particularly homeowner

association board members and residents living on the perimeter) from the

onset to achieve project acceptance prior to circulation of the final petition.

Such a challenging undertaking as the fence replacement program can strengthen

relationships among neighbors, enhance neighborhood effectiveness and self-sufficiency,

improve neighborhood/citywide image, and boost community pride.